# NTIS Intraday Project Checkpoint

## Resume Point: Dashboard v2.4.1

## Current Milestone

Dashboard v2.4.1 finalization.

## Completed Today

- Streamlit runtime corrected.

- Intraday portal frozen on port 8502.

- Existing PowerShell start/stop scripts validated.

- Dashboard v2.4.1 direction accepted.

## Frozen Decisions

Dashboard decision output must be based on:

Current Market Condition + Historical Pattern Validation + Outcome Evidence + Future Calibration.

## Dashboard Freeze

Approved:

- Dark navigation style

- White analytics workspace

- Market summary cards

- Opportunity table

- Inline filters

- Trade detail panel

- Historical intelligence placeholder

## v2.4.1 Scope

Modify only:

intraday_dashboard.py

Include:

- Correct filter placement

- Trade detail view

- Future historical evidence compatibility

Do not modify:

- Scoring engine

- Pattern engine

- Probability engine

- Trade validation

- Pipeline runners

- Runtime scripts

## Next Steps

1. Complete Dashboard v2.4.1 bundle.

2. User test.

3. Freeze dashboard release.

4. Start Historical Evidence Layer.

## Future Roadmap

Historical Evidence Layer:

- Similar pattern analysis

- Success/failure measurement

- Evidence strength

Replay Validation:

- Historical replay

- Outcome comparison

Calibration:

- Probability refinement after sufficient samples.

## Rules

- Validate exact source before replacement.

- No duplicate files.

- Controlled deployments only.

- No unnecessary architecture changes.

## Resume Point

Continue from Dashboard v2.4.1 deployment package preparation.